# Phase 1 — Discovery & Assessment (Understand the Current Environment)

Before migrating anything, administrators first analyze the Microsoft environment.

### What admins check

- Number of users

- Mailbox sizes

- Email aliases

- Distribution groups

- Shared mailboxes

- Calendar data

- Contacts

- File storage (OneDrive / SharePoint)

Systems involved:

- Microsoft Exchange (email)

- Microsoft Outlook (email client)

- Microsoft OneDrive (user files)

- Microsoft SharePoint (team files)

### Example discovery result

Example company:

Employees: 200

Mailboxes: 200

Shared mailboxes: 20

Distribution groups: 15

Average mailbox size: 5 GB

This information helps plan migration time and tools.

# Phase 2 — Google Workspace Environment Setup

Now the target platform is prepared.

Platform:

- Google Workspace

### Tasks in this phase

- Create Google Workspace tenant

- Verify company domain

- Configure admin roles

- Create user accounts

- Create groups

Admins work inside:

- Google Admin Console

Example domain setup:

company.com → Google Workspace

Users created:

john@company.com

sarah@company.com

finance@company.com

# Phase 3 — Identity Synchronization

Most companies already have on-premises identity systems.

Example:

- Microsoft Active Directory

Instead of manually creating users in Google, admins sync them using:

- Google Cloud Directory Sync

### Sync architecture

Active Directory

↓

Google Cloud Directory Sync

↓

Google Workspace

### What gets synced

- Users

- Groups

- Contacts

- Organizational Units

This ensures user accounts match both systems.

# Phase 4 — Migration Planning

Before actual migration, administrators decide how data will move.

### Data types to migrate

- Email

- Calendar

- Contacts

- Files

Migration tools:

- Google Workspace Migration for Microsoft Exchange

- Google Workspace Migrate

- Google Workspace Data Migration Service

### Migration strategies

#### Big Bang Migration

All users migrate at once.

Example:

Friday night migration

Monday users start using Gmail

#### Phased Migration

Users migrate in batches.

Example:

Week 1 → HR

Week 2 → Finance

Week 3 → Engineering

Large companies prefer phased migration.

# Phase 5 — Test Migration (Pilot)

Before migrating everyone, admins test with a small user group.

Example:

5 test users

Test migration verifies:

- Emails migrated

- Calendar events correct

- Contacts imported

- Attachments working

Example email flow after migration:

Exchange → Migration Tool → Gmail

Service used:

- Gmail

# Phase 6 — Data Migration

Now the actual data transfer happens.

### What gets migrated

| Data | Destination |
| --- | --- |
| Emails | Gmail |
| Calendars | Google Calendar |
| Contacts | Google Contacts |

Services used:

- Google Calendar

- Google Contacts

Example migration process:

Exchange mailbox

↓

Migration Tool

↓

Google Workspace mailbox

Migration tools copy:

- Inbox

- Sent items

- Folders

- Attachments

# Phase 7 — MX Record Cutover

This is the most important step.

Email delivery is switched to Google.

Admins update DNS records.

Example change:

Before:

MX → Microsoft Exchange

After:

MX → Google Workspace

After this:

All new emails go to Gmail instead of Exchange.

# Phase 8 — User Transition

Now employees start using Google tools instead of Microsoft tools.

Example transition:

| Old | New |
| --- | --- |
| Outlook | Gmail |
| Exchange Calendar | Google Calendar |
| OneDrive | Google Drive |

Service used:

- Google Drive

Admins usually provide training sessions for users.

# Phase 9 — Post Migration Tasks

After migration is finished, admins verify everything.

Checklist:

✔ Emails received correctly
 ✔ Calendar events correct
 ✔ Groups working
 ✔ Mobile devices configured

Admins also configure security.

Examples:

- 2-Step Verification

- Device management

- Email security

Tools:

- Google Admin Console

# Phase 10 — Decommission Microsoft Environment

Once everything works, the old system is retired.

Systems removed:

- Microsoft Exchange

- Old email servers

This saves license and infrastructure costs.